### Contents
### Question Issue Log
Project Steps
Project Plan
Project Log
Nice-to-Haves Dump
Steps to Build Humidity Control Circuit
C++ Learning / Key Takeaways
Question/ Issue	Answer	Complete?
At what points do I need to reboot?		Outstanding
What does VCC mean?	Voltage Common Controller	Done
Should sensors and VCCs use busbars and all go to/ from Arduino	Sensors use VCCs, relays should use seperate, busbars are a good idea	Done
Platformio for vscode
What is machine code?	.hex

Power supply for 8 relays
Overall box design and layout

Project steps

Project Plan for Mushroom Growing Chamber Controller
0. Research as and when required and log research
- Initial Spike / talk to hackspace group
- Arduino Specific
- C++

1. Define Requirements and Source Hardware:
- Identify environmental parameters to monitor; humidity, temperature, CO2, etc.
- Select appropriate sensors (e.g., DHT22, MH-Z19B, BH1750)
- Choose relays compatible with loads (fans, heaters, humidifiers, lights)
- Source Arduino board (e.g., Arduino Uno, Mega) and Ethernet shield/module
- Obtain power supply and any additional hardware (breadboards, connectors)

2. Hello World Examples:
- Hash together
3. Set Up Development Environment:
- Install Arduino IDE and/or PlatformIO extension for VS Code
- Install necessary libraries (Ethernet, sensor-specific libraries)
- Verify basic toolchain setup by compiling a simple C++ “Hello World” program on Arduino
- Write a basic sensor read example to verify sensor connectivity and data acquisition
4. Design Software Architecture
- Define modular components
- Sensor management (reading, calibration)
- Relay control (logic, safety checks)
- Networking (Ethernet initialization, communication protocols)
- Logging (serial output, network logging)
- Scheduler/Timers (task management and timing)
- Define configuration settings (pin mappings, thresholds, network settings)
- Plan communication with Home Assistant (MQTT or HTTP)
5. Set Up Version Control:
- Initialize a Git repository for source code management:
- Create .gitignore and branching strategy (e.g., main and development branches)
- Commit initial codebase structure and early prototypes
6. Implement Core Functionality:
- Develop sensor drivers and test readings
- Implement relay control logic with safety conditions
- Build scheduler for timed tasks
- Integrate Ethernet connection and implement Home Assistant data sync
- Implement logging (serial + network)
7. Testing and Validation:
Test each module individually (unit testing where feasible):
-Validate sensor readings and control outputs in controlled environment
-Stress test network communication and logging
-Perform integration testing (full system operation)

8 Documentation:
- Write detailed README with:
- Project overview
- Hardware list and wiring diagrams
- Software setup and build instructions
- Usage instructions and troubleshooting tips
- Document code with comments and, if possible, generate API docs
- Maintain changelog for version tracking
9. Deployment
- Upload final firmware to Arduino
-Setup Home Assistant integration
-Monitor and log environmental conditions
-Iterate based on feedback and performance
10. Maintenance and Future Enhancements
Plan for over-the-air updates if feasible:
-Add support for additional sensors or actuators
-Implement advanced control algorithms (PID, fuzzy logic)
-Improve UI/UX for Home Assistant dashboard

Project Log
30/05/2025 3hrs
- Talked to Hackspace group, they suggested
- Used ChatGPT to look at pros and cons of ESP32 Vs Arduino, to complete
- decided on Arduino Mega for followring reasons:
  - to allow for scaling project, quality, and chance to learn C++
- Ordered componants

31/05/2025
- Project Steps complete, used chatgpt and sensed checked, made own edits.
- Hello world example for humidity sensor, can print this up and use when components come.
- Set up IDE:
  - Followed this tutoral: https://code.visualstudio.com/docs/cpp/config-mingw
  - Installed C/C++ extension
  - Installed MinGW-w64 toolchain using MSYS2 installer & pacman
  - Added to path
  - Selected compiler in Vscode and run
- Started C++ learning with hello world example
- Found edube C++ institute, good idea to do that and get a qualification
- Arduino came, downloaded arduino IDE
- Thought it good idea to create more detailed requirements and table

03/06/2025
Got up and running with “hello world” equiv for board. Humidity relay powers on a 12v light when humidity is below 97%
04/06/2025
- Had thoughts about current sensing when power to items “on/off”
- Ordered some SCT013-000 non-intrusive sensors.
- Updated code to include start stop levels – 97% high and 80% low for humidity relay to kick in.
- Considering relay board dedicated power supply. Board will draw more current than arduino can handle.
- Ordered 5v 2a adapter for relay board.
- Updated arduino code to include temperature sensing via DHT22
- Nice-to-Haves Dump / Backlog
- Multiple temperature sensors. Will temp sense “kick off” in high airflow?

System	Sensing	Sensor Type	Control	Control Type	Pin	Range	Timing	Start Delay	Cooldown Time	Startup Conditions	Notify	Logging?	Critical?	Control Logic	Integration
Humidity Control	Humidity	DHT22	Humidifier	Relay	D2	89–97%	Controlled	30s	5 min	If < 89%	Yes	Yes	Yes	On/Off	MQTT: chamber/humidity
Temperature Control	Internal Temperature	DHT22	Heater / Cooling Fans	Relay	D3	20–23°C	Controlled	15s	5 min	If outside range	Yes	Yes	Yes	On/Off	MQTT: chamber/temp
Water Level Monitor	Humidifier Water Level	Float Switch	None	N/A	D4	Low/High	Passive			Always monitor	Yes	Yes	Yes	Alert Only	MQTT: chamber/waterlevel
CO₂ Control	CO₂ Level	MH-Z19B	FAE Fans	Relay	D5	TBD (e.g., < 1000 ppm)	Controlled	10s	3 min	If CO₂ too high	Yes	Yes	Yes	On/Off	MQTT: chamber/co2
Lighting Control	None	N/A	LED Lights	Relay	D6	12 hrs/day	Scheduled			Time-based	No	Optional	No	Timed	MQTT: chamber/lights
Room Temperature	Ambient Room Temp	DS18B20	None	N/A	D7	Monitor only	Passive			Always monitor	No	Yes	No	Monitor Only	MQTT: environment/roomtemp

### Confirmation Sensing
Light
Humidifier
Main Fan
Heating
Cooling

Mains
Relay Supply
### Steps to Build Humidity Control Circuit
Prerequisits
Component	Present?
Hardware
Arduino Mega
DHT22 sensor
5V relay module
Power supply
Jumper wires
Breadboard
USB Cable

Software
Code Editor
Debugger
Compiler
Arduino IDE

1. Wire the Sensor
  1. Connect DHT22 VCC to 5V on Arduino
  2. Connect GND to GND
  3. Connect Data pin to Arduino digital input (e.g., pin 2) with a 10k pull-up resistor if needed

1. Wire the Relay Module
  1. Keep JD-VCC jumper installed or check in
  2. Connect relay VCC to 5V Arduino 5v
  3. Connect GND to GND
  4. Connect IN1–IN8 to Arduino digital pins (e.g., D8–D15).
  5. Connect humidifier power through relay contacts (NO & COM)
2. Write Arduino Code
  1. Include DHT library
  2. Read humidity values periodically
  3. If humidity below lower threshold, turn relay ON (activate humidifier)
  4. If humidity above upper threshold, turn relay OFF
3. Upload and Test
  1. Connect Arduino via USB
  2. Select the correct board and COM port.
  3. Upload the code
  4. Click Upload (Arduino IDE) or Build & Upload (PlatformIO).
  5. Verify humidifier turns on/off as expected
4. Power Setup
  1. Use your 9V 2A adapter for Arduino power
  2. Use separate power source for humidifier through relay, ensuring safety
5. Safety Check
  1. Double-check all wiring and insulation before powering mains devices
  2. Use proper enclosures to avoid accidental contact

C++
Key Learnings and Takeaways

#include <iostream>

using namespace std;
int main(void)
{
  cout << "It's working\n"
       << endl;
}

Vs
#include <iostream>

//this is a single line comment

int main() {
  std::cout << "Hello World!" << std::endl;
  return 0;
}

Namespace std okay for small but not big
main(void) >> more like C
Readme

Arduino Mega
Sensors

Softwares

Languages
C++
yaml

Tools + Extensions
VSCode
PlatformIO